Key Milestones

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Milestone/Deliverable | Start Date | Target Date | Revised Target | Status |
| Claims Platform Scalability | | | | |
| Contract Read & JRules Optimization – 12/15 Release | | | | |
|  | **05/09** | **12/08** | **12/15** | **In Progress** |
| Requirements | 05/30 | 07/03 |  | Completed |
| Analysis | 05/02 | 06/06 |  | Completed |
| Design | 08/18 | 09/08 |  | Completed |
| Build | 09/22 | 11/24 |  | Completed |
| Testing | 09/23 | 12/03 | 12/04 | Completed |
| Production readiness | 12/03 | 12/07 | 12/14 | Completed |

Milestone Details & Mitigation Plans:

* JRules Optimization (December 15 release) – In Production.

Accomplishments This Period:

JRules Optimization (December 15th Release):

* + In Production, haven’t encountered any issues so far.
  + The summary of changes targeted for December Release are listed below
    - JRules Optimization – Definition part changes.

**Contract Read Optimization:**

* Working on creating a POC(Webservice & EJB) for the options suggested to transform contract data across JVM's.
  + Option 1: Data will be communicated across JVM’s in serialized java object
  + Option 2: Data will be communicated across JVM’s in JSON format using Restful web service.

**Planned Tasks for Next Week:**

* Support on Production issues related to for December 15th release, if any.

**Upcoming Public Holidays:**

* January 01st – New Year.